Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS53672 |
| Project Name | Exploratory Analysis of Rain Fall Data in India for Agriculture |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Infrastructure. | USN-1 | Set up development environment with Python, Anaconda, Flask, and required ML libraries. | 1 | High | Sireesha |
| Sprint-2 | Data Collection | USN-2 | Collect WeatherAUS dataset containing temperature, rainfall, humidity, pressure and wind data. | 2 | High | Thanu sree |
| Sprint-2 | Data Preprocessing | USN-3 | Clean dataset by handling null values, encoding categorical features, balancing data using SMOTE, and applying feature scaling. | 3 | High | Vaishnavi |
| Sprint-3 | Model Development | USN-4 | Train classification models such as Decision Tree, Random Forest, SVM, Gradient Boosting, and XGBoost. | 4 | High | Vikas Puthin |
| Sprint-3 | Model Training & Evaluation. | USN-5 | Evaluate models using accuracy score, confusion matrix, classification report, and cross-validation. Select best-performing model. | 6 | Medium | Sireesha |
| Sprint-4 | Model Deployment & Integration | USN-6 | Deploy trained ML model using Flask and integrate with HTML-based web interface for rainfall prediction.. | 1 | Medium | Vikas Puthin |
| Sprint-5 | Testing & Quality Assurance | USN-7 | Perform system testing, validate prediction results, fine-tune hyperparameters and ensure application stability. | 1 | Medium | Thanu sree |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 1 | 3 Days | 1 Feb 2026 | 3 Feb 2026 | 1 | 3 Feb 2026 |
| Sprint-2 | 5 | 4 Days | 4 Feb 2026 | 8 Feb 2026 | 5 | 8 Feb 2026 |
| Sprint-3 | 10 | 6 Days | 9 Feb 2026 | 14 Feb 2026 | 10 | 14 Feb 2026 |
| Sprint-4 | 1 | 4 Days | 15 Feb 2026 | 18 Feb 2026 | 1 | 18 Feb 2026 |
| Sprint-5 | 1 | 3 Days | 19 Feb 2026 | 21 Feb 2026 | 1 | 21 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts